Memo: Project Integration Management - Manage Your Health, Inc.

To: Top Management
From: Marin Aske
Date: 2/1/2025
Subject: Evaluation and Assessment of Proposed IT Projects

Introduction

This memo summarizes the four proposed IT projects for Manage Your Health, Inc. (MYH), which align with the company’s updated strategic plan. These projects focus on reducing costs, increasing cross-selling opportunities, and leveraging Web-based technologies. Below is a breakdown of each project, highlighting their business strategy alignment, potential financial benefits, other benefits, and an initial assessment of their value.

Project Summary Table

| Project Name | How it Supports Business Strategies | Potential Financial Benefits | Other Benefits | Initial Assessment |
| --- | --- | --- | --- | --- |
| Recreation and Wellness Intranet Project | Supports the goal of reducing internal costs by improving employee health, potentially lowering healthcare premiums. | Estimated savings of $30/employee/year over the next four years, totaling significant cost reduction. | Healthier employees, potential lower healthcare premiums, higher employee engagement, improved company culture. | High value due to cost savings potential. |
| Health Coverage Costs Business Model | Aligns with the strategic goal of reducing internal costs by modeling healthcare expenses and potentially lowering premiums through better management of insurance plans. | Estimated savings of $20/employee/year, totaling substantial savings over four years. Costs $100,000 to develop. | Better understanding of healthcare spending, improved policies for employee contributions, data-driven insurance negotiations. | High value in cost savings and data insights. |
| Cross-Selling System | Supports cross-selling goal by improving sales efforts, leading to more revenue from existing customers. | Estimated revenue increase of $1 million/year for three years, with costs of $800,000/year for development and maintenance. | Increased sales, improved customer relationships, operational efficiency. | High value for sales growth, cost-effective. |
| Web-Enhanced Communications System | Supports goal of improving product and service delivery by providing a Web-based platform for customer and supplier interaction. | Estimated savings of $2 million/year for three years. Initial cost of $3 million for development, with ongoing maintenance of $600,000/year. | Improved customer and supplier relations, operational efficiency, expanded market reach. | High potential savings, but requires substantial initial investment. |

Evaluation Using Weighted Scoring Model

To evaluate the proposed projects, a weighted scoring model was developed using the following criteria:

- Cost Savings Potential (30%)

- Revenue Growth Potential (25%)

- Strategic Alignment (20%)

- Development and Maintenance Feasibility (25%)

These criteria were weighted according to their importance in the overall decision-making process. The projects were then scored based on their expected performance in each area, and the weighted scores were calculated.

Business Case for the Recreation and Wellness Intranet Project

Executive Summary
The Recreation and Wellness Intranet Project aims to improve employee health, reduce healthcare premiums, and create an engaged, healthier workforce. The project will cost $200,000 and take six months to develop.

Background
MYH's rising healthcare costs are primarily driven by poor employee health, making this project critical to reducing internal costs and improving overall employee well-being.

Project Objectives

- Develop and launch an intranet-based wellness application for employee wellness programs.

- Monitor employee health improvements and track engagement.

Financial Justification
The project will save MYH $30/employee/year in healthcare premiums over the next four years.

Costs
The project is estimated to cost $200,000 over six months.

Risks

- Resistance from employees.

- Challenges with integrating the system into current infrastructure.

Project Charter for the Recreation and Wellness Intranet Project

Project Title: Recreation and Wellness Intranet Project
Start Date: 2/1/2025
End Date: 8/1/2025
Project Sponsor: FitBit
Project Manager: Justin Smith
Project Objectives

- Develop and launch an intranet application for employee wellness programs.

- Monitor employee health improvements and track engagement.

Project Scope

- Creation of registration, tracking, and incentive features for recreational and wellness programs.

- System integration with current intranet infrastructure.

Budget
$200,000

Timeline
6 months

Key Stakeholders
HR Department, IT Department, Employees

Assumptions

- Employees will actively participate in the wellness programs.

- Integration with the current intranet is feasible.

Change Request for the Recreation and Wellness Intranet Project

Change Request Title: Integration of Additional Health Metrics
Date: 4/1/2025
Requested by: Johnny Anderson

Description of Change

- Add features to the wellness application to track additional health metrics, including BMI, heart rate, and sleep patterns.

Reason for Change
Employees have requested a more comprehensive tracking system that covers a wider range of health data.

Impact Analysis

- Time: The change will add two weeks to the project timeline.

- Cost: Estimated additional cost of $20,000.

- Benefits: The added features will likely increase employee engagement, leading to better health outcomes and greater long-term savings on healthcare premiums.

Approval: APPROVED

Conclusion

The proposed IT projects are crucial for supporting MYH’s strategic goals of reducing internal costs, increasing cross-selling, and utilizing Web-based technologies to improve business operations. Each project offers distinct financial and operational benefits, and their successful implementation will greatly contribute to achieving MYH's business objectives.