Manage Your Health, Inc. (MYH) Recreation and Wellness System

1. Stakeholder Register

| Stakeholder Name | Role | Contact Information | Influence Level | Interest Level | Engagement Strategy |
| --- | --- | --- | --- | --- | --- |
| Tony Prince | Project Manager | tprince@myh.com | High | High | Weekly meetings, regular updates |
| Hillary | Project Sponsor | hillary@myh.com | High | High | Monthly status reports, direct communication |
| You | Programmer/Analyst | you@myh.com | Medium | High | Daily stand-ups, collaborative tools |
| Bonnie | Programmer/Analyst | bonnie@myh.com | Medium | High | Daily stand-ups, collaborative tools |
| Patrick | Network Specialist | patrick@myh.com | Medium | Medium | Weekly technical meetings |
| Nancy | Business Analyst | nancy@myh.com | Medium | Medium | Bi-weekly updates, feedback sessions |
| Gayle | VP of Human Resources | gayle@myh.com | High | High | Monthly executive briefings |
| Yusaff | Human Resources Specialist | yusaff@myh.com | Medium | Medium | Regular check-ins |
| Cassandra | Finance Specialist | cassandra@myh.com | Medium | Medium | Monthly financial reviews |
| Supplier A Lead | Training and Incentives Lead | supplierA@myh.com | Medium | High | Weekly coordination meetings |
| User Group Member | User Group Representative | usergroup@myh.com | Low | High | Focus group sessions, feedback surveys |
| 20,000 Full-Time Employees | End Users | N/A | Low | High | Surveys, training sessions |
| 5,000 Part-Time Employees | End Users | N/A | Low | High | Surveys, training sessions |

2. Stakeholder Management Strategy

Stakeholder Management Strategy for Non-Project Team Members:

- Hillary (Project Sponsor):

  - Engagement Strategy: Schedule monthly status meetings to provide updates on project progress and address any concerns. Ensure she receives a detailed report highlighting key milestones and any risks.

- Gayle (VP of Human Resources):

  - Engagement Strategy: Conduct monthly executive briefings to discuss the project's alignment with HR goals. Involve her in discussions about user training and incentives to ensure HR policies are integrated.

- Supplier A Lead:

  - Engagement Strategy: Establish weekly coordination meetings to discuss training schedules and the incentives program. Provide a platform for feedback on training effectiveness and user engagement.

- Vocal User Group Member:

  - Engagement Strategy: Organize focus group sessions to gather feedback on the system. Address their concerns directly and involve them in testing phases to ensure their voices are heard and valued.

3. Issue Log

| Issue ID | Issue Description | Date Identified | Priority Level | Assigned To | Status | Resolution Description | Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Yusaff leaving the company, creating a gap in HR support. | 2023-10-01 | High | Tony Prince | Open | Recruiting for a replacement. | TBD |
| 2 | Difficult and vocal member of the user group causing disruptions. | 2023-10-05 | Medium | Nancy | Open | Scheduled a one-on-one meeting to address concerns. | TBD |
| 3 | Unproductive meetings leading to wasted time. | 2023-10-10 | Medium | Tony Prince | Open | Implemented a new agenda format and time limits. | TBD |
| 4 | Delays in training materials from Supplier A. | 2023-10-12 | High | Supplier A Lead | Open | Followed up with Supplier A for expedited delivery. | TBD |
| 5 | Resistance from employees regarding the new system. | 2023-10-15 | High | Gayle | Open | Conducted a change management workshop to address concerns. | TBD |
| 6 | Technical issues with system integration. |  |  |  |  |  |  |